# Software Test Plan (STP) - Vehicle Parking System

Project: Vehicle Parking System (VPS)
Version: 1.0
Authors: Team 5 (QA)
Date: 28-09-2026
Status: Part 1 submission

# 1. Introduction

Purpose: This document defines the test plan for the Vehicle Parking System v1.0, a MERN-stack (MongoDB, Express.js, React, Node.js) web application for managing parking slots and tracking vehicles. It outlines objectives, scope, strategy, resources, schedule and responsibilities for testing, and verifies the requirements baselined in the SRS.

Scope: Testing covers user registration and authentication, vehicle registration and management, parking-slot management, slot availability, vehicle entry and exit recording, active-vehicle tracking and search, parking history, administrative occupancy monitoring, audit logging, and the non-functional and security requirements in the SRS (29 requirements in total). Physical hardware, payment processing and reservations are excluded (see Section 4).

References: Vehicle Parking System SRS v1.0 (Team 5, 28-09-2026); Team 5 Part-1 Submission – Architecture & Design Specification; Software Engineering Mini-Project Part-1 deliverables guideline; IEEE 829 test-documentation structure; OWASP ASVS / Top 10 (for security checks).

Definitions: VPS (Vehicle Parking System), MERN (MongoDB, Express.js, React, Node.js), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), RBAC (Role-Based Access Control), FR / NFR (Functional / Non-Functional Requirement), API (Application Programming Interface), TLS (Transport Layer Security), P95 (95th-percentile), UAT (User Acceptance Testing), Parking Session (record of a vehicle’s active or completed parking period).

# 2. Test Items

- User management & authentication module (registration, login, JWT/session handling)

- Vehicle management module

- Parking-slot management module (create, status update, availability view)

- Vehicle entry / exit and parking-session module

- Vehicle tracking and search module

- Parking history module

- Administrator monitoring dashboard

- Audit logging module

- RBAC / authorization middleware and security controls

- React web client and Express.js REST API (JSON over HTTP/HTTPS)

- MongoDB persistence layer (users, vehicles, slots, sessions, audit records)

# 3. Features to be Tested

Features mapped to SRS requirement IDs (priority in brackets):

## 3.1 Functional features

- VPS-F-001: Create user account [High]

- VPS-F-002: Authenticate users [High]

- VPS-F-003: Register vehicle (unique registration no.) [High]

- VPS-F-004: View / update permitted vehicle details [Medium]

- VPS-F-005: Admin creates parking slot [High]

- VPS-F-006: Admin updates slot status [High]

- VPS-F-007: Display current slot status [High]

- VPS-F-008: Identify available slots at entry [High]

- VPS-F-009: Record vehicle entry (session) [High]

- VPS-F-010: Mark slot occupied on entry [High]

- VPS-F-011: Search active vehicle [High]

- VPS-F-012: Show current slot of parked vehicle [High]

- VPS-F-013: Record vehicle exit [High]

- VPS-F-014: Mark slot available on exit [High]

- VPS-F-015: View own parking history [Medium]

- VPS-F-016: Admin occupancy / tracking view [Medium]

- VPS-F-017: Audit events for sensitive actions [High]

- VPS-F-018: Prevent multiple active sessions per vehicle [High]

## 3.2 Non-functional and security features

- VPS-NF-001: P95 response time ≤ 2 s (normal load) [High]

- VPS-NF-002: Monthly availability ≥ 99.5% [High]

- VPS-NF-003: Role-based access control [High]

- VPS-NF-004: Session–slot consistency [High]

- VPS-NF-005: Browser compatibility & readable messages [Medium]

- VPS-NF-006: Audit retention ≥ 1 year [Medium]

- VPS-SR-001: Authentication on protected functions [High]

- VPS-SR-002: Role-based authorization (User / Staff / Admin) [High]

- VPS-SR-003: HTTPS/TLS; no credentials over HTTP [High]

- VPS-SR-004: One-way password hashing [High]

- VPS-SR-005: Audit log without secrets [High]

# 4. Features Not to be Tested

- Dedicated hardware integration – RFID readers, cameras/ANPR, IoT sensors, entry/exit gates (not a baseline requirement; SRS 3.2)

- Payment processing and external payment-gateway integration (excluded by SRS 1.2)

- Slot reservation management (excluded by SRS 1.2)

- Internals of third-party components and services (MongoDB engine, Node.js runtime, browser engines, hosting provider infrastructure)

- Native mobile applications (only responsive browser access is in scope; formal browser support is limited to desktop browsers per VPS-NF-005)

- Any feature not listed in the SRS; future enhancements require an approved requirement change and a plan update

# 5. Test Approach / Strategy

Levels:

- Unit tests: validators, business rules (slot allocation, single-active-session rule), password hashing and auth middleware, using Jest.

- Integration tests: React ↔ Express API ↔ MongoDB flows, including atomicity of entry/exit operations, using Supertest against a dedicated test database.

- System tests: end-to-end workflows for Vehicle Owner, Parking Staff and Parking Administrator (register → add vehicle → entry → track → exit → history; admin slot and monitoring workflows).

- Acceptance tests (UAT): acceptance suites listed in SRS Section 6, executed against AC-001 to AC-018 and the quality-attribute targets.

Types:

- Functional testing (all FRs, positive and negative paths, boundary values)

- Regression testing (automated API/UI smoke suite re-run on every fix build)

- Performance testing (P95 response time under normal load)

- Consistency / concurrency testing (parallel entry and exit requests, session–slot integrity)

- Usability and compatibility testing (readable messages; latest two stable versions of Chrome, Edge and Firefox)

- Security testing (Section 5.1)

- Reliability testing (availability monitoring)

Prioritisation: High-priority requirements (15 FRs, 4 NFRs, 5 SRs) are tested first and gate release; Medium-priority requirements (VPS-F-004, F-015, F-016, NF-005, NF-006) are tested in the same cycle but may be deferred if the schedule is at risk.

Entry Criteria: Stable build deployed to the test environment; database reachable and seeded with test data; test accounts for all three roles available; smoke test passes; SRS baseline frozen.

Exit Criteria: 100% of planned test cases executed; all high-priority functional requirements verified; all mandatory security tests (TC-S-001 to TC-S-005) pass; 0 critical defects open; applicable non-functional acceptance criteria (SRS Section 6) satisfied; RTM complete.

## 5.1 Security Validation

Validation aligned with VPS-SR-001 to VPS-SR-005 and VPS-NF-003, plus supplementary checks (marked *) common to MERN applications:

- Authentication (VPS-SR-001): Call all protected APIs with missing, expired and tampered tokens; expect HTTP 401 and no data (TC-S-001).

- Authorization / RBAC (VPS-SR-002, NF-003): Role–operation matrix for Owner, Staff, Admin; check horizontal access (another owner’s vehicles/history) and vertical access (Owner calling Admin APIs); expect HTTP 403 (TC-S-002).

- Transport security (VPS-SR-003): Traffic inspection for HTTPS/TLS 1.2+; verify no credentials over plaintext HTTP (TC-S-003).

- Password storage (VPS-SR-004): Database inspection for salted one-way hashes; no plaintext (TC-S-004).

- Audit logging (VPS-SR-005): Verify audit fields and absence of passwords/tokens in audit records and logs (TC-S-005, TC-F-017).

- Input validation *: Fuzz registration, login, vehicle, slot and entry forms/APIs with malformed, oversized and unexpected values; NoSQL-injection payloads (e.g., {"$ne": null}) on login and search.

- Cross-site scripting *: Inject script payloads into vehicle number and user-name fields; verify output is escaped in the React UI.

- Safe error handling *: Trigger 400/401/403/404/409/500 paths; verify a standard JSON error payload and no stack traces, secrets or internal paths.

- Automated vulnerability scan *: OWASP ZAP baseline scan of the deployed test instance; triage findings.

- Penetration testing of authentication flows *: Token tampering, session replay after logout, brute-force login attempts against the login API.

# 6. Test Environment

Hardware: Developer/test laptops or desktops (min. 8 GB RAM) and a test server or cloud VM hosting the Node.js application and MongoDB. No specialised parking hardware is required.

Software: VPS web application v1.0 (React front end, Node.js LTS + Express.js API), MongoDB (local instance or Atlas test cluster) with a dedicated test database, HTTPS-enabled staging deployment (self-signed or staging certificate), browsers: latest two stable versions of Chrome, Edge and Firefox.

Tools: Jest and React Testing Library (unit); Supertest and Postman/Newman (API); Cypress or Selenium (UI automation); Apache JMeter (performance); OWASP ZAP and browser dev-tools/Wireshark (security); uptime monitor or scripted health-check (availability); Jira or GitHub Issues (defect tracking); Git (version control).

Test Data: Dummy accounts – at least 2 Vehicle Owners, 1 Parking Staff, 1 Administrator; ≥ 20 parking slots covering Available, Occupied and Unavailable states; ≥ 10 registered vehicles; completed and active sessions for history/search; back-dated audit records (11+ months) for retention testing.

# 7. Test Schedule

Milestones (proposed – to be aligned with the course calendar):

- Test plan baselined: 28-Sep-2026

- Test case design and RTM review: 30-Sep-2026 to 05-Oct-2026

- Environment and test-data setup: 06-Oct-2026 to 09-Oct-2026

- Test execution start (smoke, then functional/security): 12-Oct-2026

- Performance, compatibility and availability monitoring: 20-Oct-2026 to 27-Oct-2026

- Regression and defect re-test: 29-Oct-2026 to 03-Nov-2026

- Test execution end: 04-Nov-2026

- UAT: 05-Nov-2026 to 09-Nov-2026

- Test Summary Report: 10-Nov-2026

# 8. Test Deliverables

- Test Plan (this document)

- Test Cases (manual & automated) – 28 cases listed in Appendix A

- Test Scripts (Jest, Supertest, Cypress/Selenium, JMeter, Postman collections)

- Test Data (seed scripts and dummy accounts)

- Test Execution Logs

- Defect Reports

- Security Validation Record

- Non-Functional Measurement Record (performance, availability)

- Requirements Traceability Matrix

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Preksha C M | Prepare plan, coordinate execution, maintain RTM, report status |
| Test Engineer | Preksha C M | Design & execute test cases, automate regression, log defects |
| Security Tester | Salasha V | Plan and execute security validation (Section 5.1) |
| Developer | Siddesh V S | Write unit tests, support defect fixes and triage |
| Product Owner / Project Guide | Nishant H | Approve test results, sign-off readiness |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team; prioritise High requirements |
| Test environment or MongoDB downtime | Maintain a backup environment (local Docker MongoDB / cloud VM); scripted re-seeding |
| Race conditions in slot allocation not caught by sequential tests | Include concurrent-request tests (TC-F-018, TC-NF-003); enforce unique/atomic DB constraints |
| 99.5% monthly availability (VPS-NF-002) cannot be fully measured within the test window | Measure uptime over the test window and confirm through post-deployment monitoring; record as a partial verification |
| Load profile for "normal load" is not defined in SRS | Agree and document the profile with the team before TC-NF-001 |
| Limited team size and academic timeline | Automate regression; run performance and compatibility tests in parallel |

# 11. Assumptions & Dependencies

- The test environment (Node.js server and MongoDB) will be stable and available

- Test data (accounts, slots, vehicles) will be provided before execution

- Build delivered with API documentation and the standard error format

- HTTPS certificate (staging) is available for TLS tests

- The SRS v1.0 requirement IDs and acceptance criteria (AC-001 to AC-018) remain the baseline

- No change to project scope without an approved SRS revision

# 12. Suspension & Resumption Criteria

Suspend testing if:

- Environment or database unavailable for > 4 hours

- Build is too unstable (blocks > 30% of test cases)

- A critical defect in authentication or data integrity blocks further meaningful testing

Resume testing if:

- Blocking defects are resolved and a new build passes the smoke test

- Environment stabilized and test data re-seeded

# 13. Test Case Management & Traceability

The RTM below maps every SRS requirement to its test case(s). Requirement IDs match SRS Section 8. Full test-case specifications are in Appendix A. Status: N = Not started (updated during execution).

| Req ID | Requirement | Priority | Test Case(s) | Status |
| --- | --- | --- | --- | --- |
| VPS-F-001 | Create user account | High | TC-F-001 | N |
| VPS-F-002 | Authenticate users | High | TC-F-002 | N |
| VPS-F-003 | Register vehicle (unique registration no.) | High | TC-F-003 | N |
| VPS-F-004 | View / update permitted vehicle details | Medium | TC-F-004 | N |
| VPS-F-005 | Admin creates parking slot | High | TC-F-005 | N |
| VPS-F-006 | Admin updates slot status | High | TC-F-006 | N |
| VPS-F-007 | Display current slot status | High | TC-F-007 | N |
| VPS-F-008 | Identify available slots at entry | High | TC-F-008 | N |
| VPS-F-009 | Record vehicle entry (session) | High | TC-F-009 | N |
| VPS-F-010 | Mark slot occupied on entry | High | TC-F-010 | N |
| VPS-F-011 | Search active vehicle | High | TC-F-011 | N |
| VPS-F-012 | Show current slot of parked vehicle | High | TC-F-012 | N |
| VPS-F-013 | Record vehicle exit | High | TC-F-013 | N |
| VPS-F-014 | Mark slot available on exit | High | TC-F-014 | N |
| VPS-F-015 | View own parking history | Medium | TC-F-015 | N |
| VPS-F-016 | Admin occupancy / tracking view | Medium | TC-F-016 | N |
| VPS-F-017 | Audit events for sensitive actions | High | TC-F-017 | N |
| VPS-F-018 | Prevent multiple active sessions per vehicle | High | TC-F-018 | N |
| VPS-NF-001 | P95 response time ≤ 2 s (normal load) | High | TC-NF-001 | N |
| VPS-NF-002 | Monthly availability ≥ 99.5% | High | TC-NF-002 | N |
| VPS-NF-003 | Role-based access control | High | TC-S-001 | N |
| VPS-NF-004 | Session–slot consistency | High | TC-NF-003 | N |
| VPS-NF-005 | Browser compatibility & readable messages | Medium | TC-NF-004 | N |
| VPS-NF-006 | Audit retention ≥ 1 year | Medium | TC-NF-005 | N |
| VPS-SR-001 | Authentication on protected functions | High | TC-S-001 | N |
| VPS-SR-002 | Role-based authorization (User / Staff / Admin) | High | TC-S-002 | N |
| VPS-SR-003 | HTTPS/TLS; no credentials over HTTP | High | TC-S-003 | N |
| VPS-SR-004 | One-way password hashing | High | TC-S-004 | N |
| VPS-SR-005 | Audit log without secrets | High | TC-S-005 | N |

Coverage: 29 requirements (18 FR, 6 NFR, 5 SR) mapped to 28 test cases – 100% requirement coverage. TC-S-001 covers both VPS-SR-001 and VPS-NF-003.

# 14. Test Metrics & Reporting

Metrics collected:

- % test cases executed (target 100%)

- % passed / failed / blocked

- Defect density and defects by severity/module

- Defect aging (open-to-close time)

- Requirement coverage (target 100%)

- P95 response time (VPS-NF-001) and measured availability (VPS-NF-002)

- Security tests passed (target 5 of 5)

Reports:

- Daily execution status

- Weekly defect summary

- Final Test Summary Report

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Preksha C M |  |
| Dev Lead | Siddesh V S |  |
| Product Owner | Nishant H |  |

# Appendix A. Test Case Specifications

Common preconditions: build deployed, database seeded per Section 6, tester logged in with the role stated in each case. HTTP codes are the expected API responses.

| Test ID | Req ID | Test Case | Procedure | Expected Result |
| --- | --- | --- | --- | --- |
| TC-F-001 | VPS-F-001 | Account creation | 1. Open registration page. 2. Submit valid required identity/contact data. 3. Repeat with an already-registered email/ID. 4. Repeat with missing/invalid fields. | Step 2 creates exactly one account. Steps 3 and 4 are rejected with clear validation messages (HTTP 400/409); no extra account created. |
| TC-F-002 | VPS-F-002 | User login | 1. Log in with valid credentials. 2. Log in with wrong password. 3. Log in with unregistered user. | Valid login creates an authenticated session/token and opens the role-appropriate view. Invalid attempts are rejected (HTTP 401) without revealing which field was wrong. |
| TC-F-003 | VPS-F-003 | Vehicle registration | 1. As logged-in owner, register a vehicle with a new registration number. 2. Register the same number again while the first is active. | First vehicle is stored and linked to the user. Duplicate active registration is rejected (HTTP 409). |
| TC-F-004 | VPS-F-004 | View / update vehicle | 1. View own vehicle and edit a permitted field. 2. As a different user, try to view/update that vehicle (by ID). | Own update is saved and shown on reload. Other user’s attempt is rejected (HTTP 403/404); data unchanged. |
| TC-F-005 | VPS-F-005 | Create parking slot | 1. As Admin, create slot "A-01" with status Available. 2. Create "A-01" again. 3. Attempt creation as Owner and as Staff. | Slot appears in inventory. Duplicate identifier rejected. Non-admin attempts denied (HTTP 403). |
| TC-F-006 | VPS-F-006 | Update slot status | 1. As Admin, set a slot to Unavailable, then Available. 2. Try to set a slot that has an active session to Available/Unavailable. 3. Attempt as Staff. | Valid changes persist and appear in availability views. Change that would break slot/session consistency is rejected. Staff attempt denied. |
| TC-F-007 | VPS-F-007 | View slot status | 1. Seed slots in all three states. 2. Open slot view as Owner, Staff and Admin. 3. Change one slot and refresh. | Each slot shows its correct state; the changed slot reflects the latest state after refresh. |
| TC-F-008 | VPS-F-008 | Only available slots offered | 1. As Staff, open Record Entry. 2. Inspect selectable slots. 3. Submit an entry via API for an Occupied/Unavailable slot ID. | Only Available slots are selectable. API request for a non-available slot is rejected (HTTP 409). |
| TC-F-009 | VPS-F-009 | Record vehicle entry | 1. As Staff, record entry for a registered vehicle into an available slot. 2. Inspect session record. | Exactly one active session exists containing vehicle ID, slot, and entry timestamp. |
| TC-F-010 | VPS-F-010 | Slot marked occupied (atomic) | 1. Record a valid entry. 2. Check slot status. 3. Simulate a DB failure mid-operation (e.g., stub the session write to fail). | Slot changes Available → Occupied after success. On simulated failure neither the session nor the slot change is persisted. |
| TC-F-011 | VPS-F-011 | Search active vehicle | 1. As Staff/Admin, search a parked vehicle’s registration number. 2. Search a vehicle that is not parked. 3. Search as Owner. | Match returns current session and slot. No match returns a "not found / not parked" message. Owner search of others’ vehicles is denied. |
| TC-F-012 | VPS-F-012 | Current slot of parked vehicle | 1. Park two vehicles in different slots. 2. View current slot for each (Owner view and Staff view). | Each vehicle displays its own correct occupied slot. |
| TC-F-013 | VPS-F-013 | Record vehicle exit | 1. As Staff, record exit for an active session. 2. Attempt exit for a vehicle with no active session. | Session is closed with exit timestamp (≥ entry time). Second case rejected with a clear message. |
| TC-F-014 | VPS-F-014 | Slot released on exit | 1. Record exit for a session. 2. Check slot status and availability view. | Slot linked to the completed session becomes Available and can be allocated again. |
| TC-F-015 | VPS-F-015 | Parking history | 1. Complete several sessions for two owners. 2. Owner A opens history. 3. Owner A requests Owner B’s vehicle history by ID. | Owner A sees only own vehicles’ entry, exit and slot data. Request for Owner B’s data is denied. |
| TC-F-016 | VPS-F-016 | Admin monitoring view | 1. Seed known occupied/available counts and active sessions. 2. Open Admin monitoring view. 3. Open the same view as Owner/Staff. | Displayed occupancy and active-vehicle list match seeded data. Non-admin access denied. |
| TC-F-017 | VPS-F-017 | Audit event recording | 1. Trigger a failed login. 2. Change a slot status as Admin. 3. Review audit records as Admin. | Each event has actor, action, timestamp and result. Failed login and slot change are both present. |
| TC-F-018 | VPS-F-018 | One active session per vehicle | 1. Record entry for vehicle V. 2. Record a second entry for V (different slot). 3. Send two simultaneous entry requests for a vehicle with none active. 4. Exit V, then re-enter. | Step 2 rejected (HTTP 409). Step 3 yields exactly one active session. Step 4 succeeds. |
| TC-NF-001 | VPS-NF-001 | Response-time performance | JMeter: run normal-load profile (e.g., 25 concurrent users, 10 min ramp/steady) over login, slot view, entry, exit, search, history. | 95th-percentile response time ≤ 2 s; results recorded. (Load profile to be confirmed with team.) |
| TC-NF-002 | VPS-NF-002 | Availability | Monitor uptime with a health-check ping (every 1 min) throughout the test window; compute availability excluding planned maintenance. | Measured availability ≥ 99.5% for the window; final monthly figure confirmed post-deployment. |
| TC-NF-003 | VPS-NF-004 | Session–slot consistency | 1. Run scripted entry/exit scenarios (sequential and concurrent, incl. failed operations). 2. Run consistency query: every Occupied slot has exactly one active session and vice versa. | Zero conflicting active vehicle/slot associations. |
| TC-NF-004 | VPS-NF-005 | Browser compatibility & messages | Execute core workflows (login, register vehicle, entry, exit, search) on latest two stable versions of Chrome, Edge and Firefox; trigger validation errors. | Cross-browser checklist passes; layout usable; validation/error messages readable. |
| TC-NF-005 | VPS-NF-006 | Audit retention | 1. Inspect DB/TTL configuration for audit collection. 2. Insert back-dated audit records (e.g., 11 months old) and retrieve them via Admin view. | No automatic deletion before 1 year; back-dated records are retrievable with actor, action, timestamp and outcome. |
| TC-S-001 | VPS-SR-001 VPS-NF-003 | Authentication enforced | Call every protected endpoint with (a) no token, (b) expired token, (c) tampered token. | All calls rejected (HTTP 401); no protected data returned. |
| TC-S-002 | VPS-SR-002 | Role-based authorization | Execute a role–operation matrix: each of Owner, Staff, Admin attempts every operation, including those outside its role. | Only permitted operations succeed; out-of-role attempts return HTTP 403 with no state change. |
| TC-S-003 | VPS-SR-003 | HTTPS / TLS | 1. Capture traffic (browser dev-tools / Wireshark) during login on the HTTPS deployment. 2. Request the HTTP URL. 3. Check TLS version. | Credentials never visible in plaintext; HTTP is redirected/refused; TLS 1.2 or higher. |
| TC-S-004 | VPS-SR-004 | Password hashing | 1. Register a user with a known password. 2. Inspect the users collection. | Only a salted one-way hash (e.g., bcrypt) is stored; no plaintext; hash differs for identical passwords. |
| TC-S-005 | VPS-SR-005 | Audit log free of secrets | 1. Perform failed and successful logins and admin actions. 2. Inspect audit records and server logs. | Records contain actor, action, timestamp and result, and no password, token or secret values. |